# RIS Project Schedule:

|  |  |
| --- | --- |
| 5-Feb | * Finish developing use cases and develop functional and nonfunctional requirements * prioritize requirements * Fix any issues after Wednesday class meeting * Get Trello page setup * Figure out strengths and weaknesses of each team member |
| 12-Feb | * Begin design phase * Begin development of prototype: includes user interface design * Design database |
| 19-Feb | begin coding the project |
| 26-Feb | Work towards an alpha version of the project |
| 5-Mar | Test the alpha version for any problems that need to be addressed |
| 19-Mar | Begin working on the beta version |
| 26-Mar | Test the beta version for any bugs |
| 2-Apr | Begin work towards final version |
| 9-Apr | Test final version of project for any significant problems and ensure it runs correctly |